## Slide 1
Wi-Fi + Email Intake
Runnable End-to-End in Sim
Env-gated portal TLS · Real Gmail wiring · Self-explanatory kiosk screens
September 10, 2026 · Issue #7 · Roadmap phases 4 (Wi-Fi) & 5 (Email)

## Slide 2
How It Works — One Converged Intake Path
Phone / mail client
upload a PDF to the portal URL, or email it with DEMO_TRIGGER in the subject
WebAppThreadManager.from_config() · EmailPollerThreadManager
in-process uvicorn with env-gated TLS; 20s IMAP/SSL poll + SMTP/SSL OTP reply
SessionManager.create_session()
mints OTP + QR + expiry for the Wi-Fi or email source
kiosk wifi / email screen
now shows the live portal URL / submission address + keyword; operator types the OTP
verify_otp_for_source() -> file_browser -> payment -> simulated print
files copied to a working dir; identical path to USB onward (thank_you + transactions row + paper decrement)

## Slide 3
What This Session Built
Env-gated TLS for the Wi-Fi portal — webapp_thread.py, config.py, main_app.py
• New WebAppThreadManager.from_config() (mirrors EmailPollerThreadManager); main_app calls it instead of the bare constructor
• HTTPS only when WIFI_TLS_CERTFILE + WIFI_TLS_KEYFILE both exist on disk — else plain HTTP after one warning line, so make run-sim needs no cert
• wifi_portal_url() now takes the server's real tls_enabled state, so the kiosk hint can't disagree with the running server
Real Gmail wiring — .env, .env.example
• Full EMAIL_* block with Gmail endpoints (imap.gmail.com:993, smtp.gmail.com:465, SSL on); poll relaxed to 20s
• EMAIL_USER / EMAIL_PASSWORD left blank for the operator to fill by hand — the App Password never passes through a tool
• .env.example ships Gmail as the active keys, greenmail demoted to a commented offline block; config.py defaults still greenmail
Self-explanatory kiosk screens — screens/wifi/*, screens/email/*, ui/qr.py
• wifi screen shows the live portal URL (LAN IP via a packet-free stdlib socket trick) and a scannable QR
• email screen shows the address + subject keyword + a mailto: QR; says "no account configured" when EMAIL_USER is blank
• New SSP/ui/qr.py qr_pixmap() for on-screen display; both on_enter hints wrapped in try/except so they can't break navigation
Incidental cleanup — screens/homepage/controller.py
• Dropped stale "not implemented yet" prints / TODOs for the wifi/email branches wired up two sessions ago (scanner keeps a stub note)
• Cleaned pre-existing flake8 noise (E303/W293/E111/W292) in the three touched controller files

## Slide 4
Tested and Working
82
automated tests passing offline (75 existing + 7 new: 4 TLS-gating + 3 portal-URL scheme)
Covered Offline
• make test — full suite incl. new from_config() TLS gating + wifi_portal_url() scheme tests
• make lint — no new violations
• Full PrintingSystemApp boot; uvicorn thread starts/stops cleanly via cleanup()
• wifi / email on_enter hint code runs (LAN-IP resolve, qr_pixmap, hint setters) without error
• config reads the Gmail endpoints through from .env (SSL on, keyword DEMO_TRIGGER)
Needs the Real Thing
• Wi-Fi: upload a PDF from a phone on the LAN -> OTP -> file_browser -> payment -> simulated print
• Email: fill real Gmail creds, send a PDF with a DEMO_TRIGGER subject, read the OTP from the ~20s reply
• Negative paths: wrong/expired code, 5-attempt lockout, no-keyword / no-PDF, fake-%PDF upload
• Self-signed cert accepted on the phone browser (warning shown each visit)

## Slide 5
What's Next
Reconcile CLAUDE.md's "no silent defaults" line
Every email_*/wifi_* config property catches KeyError and returns a default; the doc is the cheaper fix.
Trust the self-signed cert
The phone shows a browser warning every visit — a real deployment needs the cert trusted on provisioned devices or a different PKI story.
Email replay helper
Gmail marks handled mail \Seen and the log dedupes by UID, so every demo run needs a freshly-sent message. Accepted as-is.
Captive portal + 4G data path
RaspAP + Nodogsplash and the SIM7600G-H data path are still unbuilt; the portal runs on the kiosk's own network interface for now.
Kiosk-side QR scanning
The OJ-HS-23 scanner isn't wired; the "QR Code Scan" card on both screens is still a stub. OTP entry is the only redemption path.
Scheduler for cleanup_expired_sessions()
Expired-session temp files linger until something calls it — still no scheduler.