## Slide 1
QR Reader Comes to
the Kiosk
Parent #30 · Issues #31–#36 closed · Lint cleanup sidenote
September 30, 2026

## Slide 2
From Decorative QR to Working Input
Every upload page and reply email already printed a QR code, but the kiosk could not read it. Today six issues turned the new hardware reader into a safe, tested input path, and the remaining work is hardware verification and Voucher reads.
Foundation
rename Source to scanner; reader manager and redemption logic
Customer Path
code screens, messages, brightness help, hint text
Hardening
lost-reader retry, error log, Kiosk Admin status, setup docs

## Slide 3
Issues Closed Today (6 of 6)
#31 Rename Source scan → scanner
One name for the flatbed Source across Sessions, transactions and the Admin Dashboard.
#32 Tracer bullet: read a Session QR
Reader thread, payload classification and redemption on idle and homepage.
#33 Brightness reminder + wake lock
Portal and reply email tell customers to raise brightness; the page keeps the screen awake.
#34 Kiosk setup docs
udev rule, .env port, and the reader configuration sequence, including the ms unit.
#35 Code screens, messages, kiosk text
Wi-Fi/Email screens accept reads; clear messages for every unusable read.
#36 Handle a lost reader
Retry every 5 s, error_log rows, and a status line in Kiosk Admin.

## Slide 4
How a QR Read Becomes a Session
QR reader (USB serial)
reads the phone QR, sends one CR-terminated line
QrReaderManager
frames the line; classify_payload() → session / voucher / malformed
decide_redemption()
screen check, source check, then exact-pair verify_otp()
main_app._on_qr_read
go to Wi-Fi flow, go to email flow, show message, or ignore
open_session_files() → file_browser
the same path a correctly typed OTP takes

## Slide 5
What Was Built — Reader Core
Source Rename (#31)
• Flatbed Sessions now stored as 'scanner'; redeem portal looks up 'scanner'
• No migration needed: Sessions expire in minutes
Reader Manager + Redemption (#32) — managers/qr_reader.py
• Background thread, CR framing, exact formats: 16 hex + ':' + 6 digits, or V1: prefix
• Wrong OTP in a valid read counts toward the same lockout; malformed reads never do
• SIM_MODE shortcut Ctrl+Shift+Q injects a payload; blank QR_READER_PORT turns the reader off
Brightness + Wake Lock (#33)
• Bench tests showed reads fail at minimum brightness
• Success page requests a screen wake lock; unsupported browsers skip it

## Slide 6
What Was Built — Customer Path and Resilience
Code Screens and Messages (#35)
• Wi-Fi and Email screens accept reads; a Session from the other Source opens its own flow
• Expired, used, locked, wrong-Source, malformed and Voucher reads show a message, never a failed attempt
• Other screens ignore reads; duplicates within 3 s are dropped
Lost Reader (#36)
• Port factory, connected/unavailable state, retry every 5 s
• One error_log row per loss and recovery; Kiosk Admin shows status
• Typed codes keep working the whole time
Setup Docs (#34) — docs/SETUP.md
• udev rule ignores the reader as a keyboard and gives a stable by-id path
• Numbered configuration sequence using the manual's own barcode names

## Slide 7
Design Decisions Worth Remembering (ADR 0004)
Serial Mode, Not Keyboard Mode
• Keyboard mode loses reads on screens with no input field and can mangle ':' on other layouts
• Serial gives one clean line per read on any screen; the app decides who accepts it
Every Payload Is Untrusted
• The module cannot lock out settings barcodes, so anyone can reconfigure it
• Exact-format classification plus OS-level udev ignore limit what a reconfigured reader can do
Fail Safe, Not Fail Closed
• A reader failure never stops sales: logged, shown in Kiosk Admin, typed codes continue
• No operator SMS yet; waits on the planned replacement for the GSM channel

## Slide 8
Sidenote: make lint Cleanup
2
flake8 findings left, down from 1,359 (commit e73d9bb)
What Changed
• autopep8 whitespace and blank-line fixes across ~60 files
• Unused imports/variables removed; bare excepts narrowed to Exception
• Real bug: setup_gpio used an undefined pigpio; now a guarded import
• .flake8: max line 160; main_app.py exempt from E402 (sys.path setup)
Left Alone on Purpose
• F811: complete_payment and _on_dispensing_finished are each defined twice in payment/model.py
• The shadowed copies differ (transaction_data, paper check, cash inventory)
• Removing one is a payment-behavior decision, so it needs an owner

## Slide 9
Tested and Working
275
automated tests, all passing offline (make test)
Covered Offline
• Reader framing, classification and port loss/recovery via pyserial loop://
• Redemption decisions for every screen, Source, OTP outcome and message
• Portal brightness line and wake-lock script; reply email body
• Source rename across adapter, route and Session Manager
Needs the Real Thing
• udev rule and stable by-id path across reboot (#38)
• Reader in keyboard mode cannot type into the kiosk (#38)
• Real Wi-Fi and email QR reads from a phone on the Pi (#38)
• Unplug/replug shows status change and resumes reads (#38)

## Slide 10
Remaining Issues — Parent #30 Stays Open
#30 Parent: read Session payloads at the kiosk
Open until the two children below are done; its Session-payload stories are all implemented.
#38 Verify the QR reader on the kiosk Pi
ready-for-human: needs the demo Pi and the reader in hand. Related to #29, not blocked by it.
#37 Read Voucher payloads at payment and balance check
Replaces the 'Vouchers can only be used at payment' message. Blocked by #35 (done), #26 and #27.
Payment F811 duplicates
Decide which complete_payment / _on_dispensing_finished survives so make lint reaches zero.

## Slide 11
Also Open — Voucher Epic #21 and Pi Setup
#22–#25 Voucher core
Storage and codes, recording change dispensed, low-change warnings, issuing a Voucher for a Shortfall.
#26 and #27 Apply and check
Apply Vouchers at payment and check balance from the homepage. These unblock #37.
#28 Admin Dashboard liability
Show Voucher liability and amounts in the Admin Dashboard.
#29 RaspAP + Nodogsplash
Captive portal setup on the isolated Pi, also the demo Pi that #38 needs.