## Slide 1
Notion-Inspired Kiosk UI Redesign
Idle & Homepage Pilot · Wi-Fi / Email / Scanner Rollout
August 8, 2026

## Slide 2
How It Works — Shared Design System
ui/theme.py
COLORS/SPACING/RADIUS/FONT tokens folded into QSS via f-strings
ui/widgets.py
Header, Card, PrimaryButton/SecondaryButton, BackButton, StatusBanner
ui/icons.py
SVG icons loaded via QSvgWidget, colored to match theme text tones
screens/*/view.py
each screen composes the shared widgets instead of ad hoc styling
Built once against idle/homepage, then reused unchanged for wifi/email/scanner.

## Slide 3
What Was Built — Pilot (Idle & Homepage)
Shared ui/ Package
• New theme.py / widgets.py / icons.py design system
• setObjectName()-scoped QSS so styles can't leak across screens
• Single light theme — fixed kiosk hardware, no theme toggle needed
Baked-In Banner Removed
• Green/gold banner was painted into background PNGs, not a widget
• Erased via PIL after pixel-sampling each banner's exact extent
• Re-verified pure white after erase (idle needed a second, larger pass)
Real Kiosk Resolution
• setGeometry(100,100,1280,720) replaced with primaryScreen().geometry()
• Real hardware targets 1920x1080; resolution now queried at runtime
• Timer label repositioned dynamically instead of a hardcoded x=1040
Homepage Layout Fix
• Cards rearranged into a 2x2 grid per feedback
• Fixed content clipping past the bottom of the screen
• Fixed addSpacing() replaced with addStretch() to absorb extra height

## Slide 4
What Was Built — Rollout (Wi-Fi / Email / Scanner)
Consolidated Card Pattern
• Deleted 3 copy-pasted ClickableCard classes, one per screen
• Card gained an extra_widget slot for wifi/email's OTP input + Send button
• BackButton unifies all back/cancel navigation to a neutral style
StatusBanner
• Replaces plain status QLabel with color-coded success/warning/error banner
• New success/warning tokens added to theme.py alongside existing danger
Bugs Fixed Along the Way
• Duplicate send_otp_clicked signal declaration (wifi + email) removed
• Scanner's Start Scan card now disables itself mid-scan (no double-tap)
Dead Code Removed
• screens/dialogs/payment_suggestion_dialog/ deleted (confirmed superseded)
• Zero remaining references confirmed via repo-wide grep before deletion

## Slide 5
Tested and Working
75
automated tests, all passing — no regressions from this session
Covered Offline
• Full pytest suite (make test)
• flake8 clean on every touched file
• Pixel-level re-check of every edited background PNG
• make run-sim boots with no new console errors
• Every wifi/email/scanner signal cross-checked against controllers
Needs the Real Thing
• Interactive click-through of wifi/email/scanner in make run-sim
• Visual check of both StatusBanner variants (success + forced error)
• Card hover/tap feedback on the real touchscreen

## Slide 6
What's Next
Phase B — Core Transactional Flow
usb, print_options, file_browser, payment: shared components, wire up file_browser's unused drag-to-scroll, replace payment's single label with a StatusBanner state machine.
Phase C — Admin & Back-Office
admin, data_viewer, thank_you, PIN dialog: fix two dead-code bugs hiding low-ink/low-paper warnings, reconcile clashing color palettes, resize the PIN dialog for 1920x1080.
Live Verification
Interactive walkthrough of this phase in make run-sim is the most immediate gap before calling it fully done.