## Slide 1
File Editor: Zoom &
Selection UI
Print/Scan File Editor · Zoom Controls · Selection Colors · Checkbox Icon
August 28, 2026

## Slide 2
How It Fits Together
file_browser screen
shared page-selection editor for BOTH the print flow and the scan flow
PDFPreviewWidget.paintEvent()
fixed: zoom now scales from a fit-to-widget baseline, not raw page pixels
Zoom +/-/Reset buttons
new UI wired to controller handlers that already existed but were unreachable
Page selection (grid + single page)
outline/fill now grey → black, not green; checked box uses a checkmark icon
One shared editor screen, so every fix here benefits both the printing path and the scanning path.

## Slide 3
What Was Built
Single-Page Zoom Controls
• Added +/-/Reset buttons and a live percentage label to single-page view
• Backend (zoomIn/zoomOut/resetZoom) already existed but had no UI — was dead code
• Fixed a scale discontinuity: zoom now multiplies a fit-to-widget baseline instead of jumping to raw page pixels
Selection Outline & Fill Colors
• Old selection color was the exact same green as every primary button in the app
• New PAGE_OUTLINE_COLOR (grey) / PAGE_SELECTED_COLOR (near-black) scoped to the file editor only
• Applied to page frames, checkboxes, preview border, and the selected-count label
Checkmark Icon Matching Reference Design
• Checked state was a flat black square; user supplied a rounded-square + checkmark reference
• Built a new SVG icon, wired via QSS image: url(...) on the checkbox indicator
• Verified render at both preview size and the real 20x20 on-screen size

## Slide 4
Tested and Working
75
automated tests passing, zero regressions from this session's changes
Covered Offline
• Full pytest suite (make test)
• flake8 lint — no new violations introduced
• SVG icon rasterized through the project's own PyQt5 renderer at preview + real indicator size
• Bug found & fixed: checked-page frame used a 3px border vs. 2px unchecked, shrinking the thumbnail on click
Needs the Real Thing
• Live run on make run-sim: zoom smoothness across the full range, no jump on first click
• Checkmark legibility on the actual kiosk touchscreen, not just a desktop test render
• Grid + single-page selection toggling on real hardware input (touch, not mouse)

## Slide 5
What's Next
Panning While Zoomed
Zoom is now correct relative to fit-to-widget, but panning is still disabled, so zoomed-in pages center-crop with no way to scroll to the edges.
Document the Other Uncommitted Work
file_browser's own Phase B theming rewrite, plus usb/print_options/payment changes and small timeout-guard/theme tweaks, are sitting in the tree from a separate prior session with no session summary yet.
Live Kiosk Verification
This session's changes are verified structurally (tests, lint, isolated icon render) but not yet by eye on a running kiosk or real touchscreen.