## Slide 1
Intake Pipeline
Progress Update
AIO SPARK — Self-Service Printing Kiosk
Session Manager · Wi-Fi Upload · Email Adapter
July 16, 2026

## Slide 2
What This Pipeline Does
Users submit a PDF from their phone — over the kiosk's Wi-Fi or by email — and get back a one-time code and QR they scan at the kiosk to print.
Submit
→
Process
→
Pick Up

## Slide 3
How It Works
Wi-Fi Upload
Connects to the kiosk Wi-Fi
Email Intake
Sent to the dedicated inbox
↓
↓
Wi-Fi Adapter
Confirms it's really a PDF
Email Adapter
Checks subject + attachment
↓
↓
Session Manager
Creates the one-time code + QR and ties it to the file
↓
OTP + QR Ready for Pickup
Sent back to the user immediately
Wi-Fi → shown on the upload confirmation page Email → sent back as a reply

## Slide 4
What Was Built
Session Manager
• Generates a one-time code + QR for every submission
• Codes expire automatically and lock after 5 wrong tries
Wi-Fi Adapter
• Checks the uploaded file is really a PDF, not just labeled one
• Hands it to Session Manager to get a pickup code
Email Adapter
• Watches the kiosk's inbox for print-request emails
• Validates the subject + attachment, then emails back the code

## Slide 5
Tested and Working
63
automated tests
all passing offline
Covered Offline
• OTP + session logic (expiry, lockout)
• PDF validation, both Wi-Fi and email
• Full email accept / reject / reply cycle
• Background poller start & stop
Needs the Real Thing
• A live greenmail container end-to-end
• The real dedicated Gmail account
• An actual captive portal + a phone on kiosk Wi-Fi

## Slide 6
What's Next
Move Off Greenmail
Swap in the real Gmail account — just an .env change, no code rewrite.
Wire Up the Poller
Start and stop the background email checker from the main app, like the others.
Set Up the Captive Portal
Kiosk Wi-Fi hotspot that redirects a connecting phone to the upload page.
Build the Pickup + Admin Screens
Scan or enter the code at the kiosk; give admins visibility into activity.