## Slide 1
Admin Dashboard:
Closed Children, Open Gap
Issue #11 verification · transaction-source write-path fix · Phase 7
September 22, 2026 · Issue #11 · Admin Dashboard, Phase 7

## Slide 2
All 7 Children Closed. The Parent Wasn't.
Issues #12-#18 were all closed, all tested, all green. But no child issue's acceptance criteria ever exercised the real print/payment write path — only synthetic, directly-seeded rows.
1
Verify
Confirmed all 7 child issues (#12-#18) closed, 174 tests green, dashboard-side code and schema exactly matching the spec.
2
Trace
Followed every real path that can reach a transaction row — usb/wifi/email screens, both scanner-to-print (Photocopy) sub-paths, and the scan-to-email/download exclusions — not just child-issue acceptance criteria.
3
Fix
Found the one write path nothing tested: log_transaction silently dropped the source column. Wired it through, end to end.

## Slide 3
How It Works — Where Source Was Getting Lost
print_options/controller.py
self.source (usb / wifi / email / scanner) tracked per intake screen — but never forwarded
payment/model.py
transaction_data = { ... } — built the dict for log_transaction without a 'source' key
database/db_manager.py
log_transaction(data): INSERT INTO transactions (...) — the column was never named in the SQL
get_accounting_summary()
WHERE source IS NOT NULL — correct filter, but it silently excluded every real row
Result: every real transaction had source = NULL — the accounting page would show zero revenue for every source, forever, in real operation.

## Slide 4
What Was Fixed
The main fix
db_manager.py · print_options/controller.py · payment/model.py
log_transaction now writes source to the INSERT
print_options forwards self.source into payment_data
payment/model.py carries it into both transaction_data dicts (success path + cancelled-partial-payment path)
A latent footgun, found in review
print_options/controller.py
set_pdf_data's source defaulted to the string "None", not Python None
Dead before this fix — now load-bearing, so a future caller relying on it would reintroduce the same invisible-revenue bug
Changed the default to None
Regression coverage
tests/test_transaction_source_logging.py (new)
source is persisted for each known value
a missing source key doesn't raise
a logged row is correctly counted by get_accounting_summary
Docs brought current
CLAUDE.md · seed_demo_data.py
New “Admin Dashboard” section in CLAUDE.md — the module had none before
Corrected stale “16 tests” count and an outdated table list
Fixed a seed-script comment that claimed the now-fixed gap still existed

## Slide 5
Tested and Verified
177
tests passing
(174 existing + 3 new)
Covered
New test fails on the pre-fix code, passes after — confirms the gap was real, not theoretical
Every usb/wifi/email/scanner producer of a transaction traced by hand
Two-axis /code-review (Standards + Spec) run as parallel sub-agents against the diff — both came back clean, no hard violations
Not covered
No dedicated test exists for payment/model.py or print_options/controller.py themselves (PyQt UI layer, same gap as the rest of screens/)
No manual run against make run-sim or real hardware this session — pure data-plumbing through already-covered modules

## Slide 6
What's Next
Issue #11 Left Open
Commented with this session's finding and the fix commit, then left open for the user's own review — “verify” isn't “close,” per this project's established convention.
Remote Access Is Next
The auth/process/data-access layer this fix completes is exactly what ADR 0002 says to build local-first, so Tailscale reachability can be bolted on later as a pure networking change.
PyQt Layer Still Untested
A source regression reintroduced purely in payment/model.py or print_options/controller.py wouldn't be caught by make test — only by exercising the actual kiosk flow.
Scanner Hardware, Still Blocked
Scanner integration remains blocked on physical hardware access, unrelated to this session's fix — carried from the standing backlog.